East Kent Catchment Improvement Plan Summary **Ongoing and Future** Projects. Last updated 11th July 2018

This is a **summary** of projects - all past, present and future projects are listed in separate Water Improvement Plans for each of the 20 Water Bodies.

\*Current (2016) waterbody classification:

|  |
| --- |
| Moderate |
| Poor |
| Bad |

**\*\*Start/progress according to**: Proposal; No funds; Funding application (in progress); Planning (project); Programmed/date; In progress (happening now); Ongoing.

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Project Name** | **Project Description** | **Water Body & Status\*** | **Lead/Partners** | **Funding**(to be found)where known | **Key Issue/ Benefit** | **Start/progress\*\*** |
|  |  |  |  |  |  |  |
| Habitat Networks & NFM Project | ? | ? | **NE** | ? | ? | ? |
| PRowater | Water Resource/Landscape resilience to drought. | Many | **KCC,** Uni Antwerp, SERT, KSCP, SE Water | Interreg | Water Resource, WFD Biodiversity | 2018 In progress |
| Fishery Plan | Fishery Plan for Stour starting with questionnaire to Groups | All | **SERT,** Angling Groups | Inttereg | WFD - fish | 2017 Planning2018 In progress |
| PARC | Phosphate awareness raising campaign | All | **KSCP,** SERT, KWT, EA, WCs, other CIP |  | WFD | 2016 Developing proposal2018 Funding application |
| Our Stour | HLF application for River Based Community Initiatives – 3 years  | All | **KSCP,** EA, ABC, CCC, KCC, SW, AW, FoCR | £110,000 | People engaged | 2014/ App. success May 2017In progress  |
| Himalayan Balsam and Japanese Knotweed Control | Identifying and controlling these two invasive plant species  | All | **KSCP,** EA, ABC, CCC, KWT,IDB, WCCP, SW, SEW, AF, landowners + | £5,000 pa +in kind | WFD – invasive species | 2013/ongoing |
| Website | Information on activities, issues and work effecting River Stour | All but less focus on Dour  | **KSCP** | Ongoing | People engaged  | 2015 Ongoing |
| Mink/Water vole | Survey/monitoring | All but target Lower Stour | **KSCP,** EA, KWT, Landowners | (£10,000-£100,000) | Biodiversity | Ongoing but funding shortfall  |
| Catchment Sensitive Farm Advisor | Advice and grants to farrners to prevent pollution | All | **NE** |  | WFD- diffuse pollution | 2013/ ongoing |
| Godinton River Restoration | Four phased project including various river restoration techniques  | Upper StourGB107040019660  | **WTT,** Godinton Estate,Godinton Anglers, KSCP | £100,000 | WFD – fish | 2013/ ongoing |
| Buxford Fish Passage | Construction of new channel to avoid river structures | Upper StourGB107040019660 | **KSCP,** EA, ABC, KCC, IDB | £90,000 | WFD – fish | 2014/ Construction April-June 2018 |
| Watercress Fields/Victoria Park habitat improvement | HLF application for Community Initiatives inc. river habitat improvements | Upper StourGB107040019660 | **ABC,** KSCP, EA | (£200,000?) | WFD –biodiversity | 2014/ Dvt stage agreed July 2017 |
| Worten to Rippers Cross | Walk over survey to investigate options for river enhancement | Upper StourGB107040019660 | **KSCP, EA** |  | WFD | 2018/ Planning |
| Ashford Green Corridor Action Plan | Updated Action Plan identifying improvements to river corridor | Upper StourGB107040019660 | **ABC**, KSCP, KCC |  | Recreation, amenity, biodiversity.  | 2017 consultation |
| Facilitation Fund | Farmers group(s) to improve farming/water environment. Facilitated by KSCP. Core area above Ashford – initial 3 year funding | Upper StourGB107040019660 | **KSCP,** Mid Kent Training, FWAG |  | WFD – diffuse pollution  | Jan 2018/ app made. Feb 2018 - in progress |
| Aylesford Stream Improvements from Walk over Survey | Above A20 | Aylesford StreamGB107040019650 | **KSCP,** EA |  | WFD | 2017/ In progress |
| Sevington Weir removal | Removal of weir to enable fish passage | Aylesford StreamGB107040019650 | **KSCP**, EA | £30,000 | WFD | 2017/ Planning for August 2018 |
| Aylesford Stream bank protection works | Improved access, long-term bank protection works and back-water creation | Aylesford StreamGB107040019650 | **ABC,** KSCP, EA | e.(£7,500) | WFD – biodiversity | 2013/ Planning |
| Ruckinge Dyke habitat improvement  | Small scale works to enhance a drainage dyke | East StourGB107040019640 | **KSCP,** ABC, EA | e.(£10,000) | WFD – biodiversity | 2016/ planning  |
| Stanford NFM | Natural Flood Mgt Scheme | East StourGB107040019640 | **KSCP, EA, KCC, Landowners** | £50,000 | Flood Mgt, WFD biodiversity | 2017 Proposal/Funding application unsuccessful |
| Conningbrook litter trap | Removal of litter | Great Stour (Pledges to Wye) GB107040019741 | **EA,** ABC, KWT, CCC | e.£100,000 | WFD – Pollution | 2016 |
| Ulley Stream | Works to improve the channel | Great Stour (Pledges to Wye)GB107040019741 | **KSCP,** EA |  | WFD - Biodiversity  | 2013/ Planning  |
| Wye Sluice | Improved fish passage | Great Stour (Pl (Pledges to Wye)GB107040019741 | **EA** | e.£300,000 | WFD - Fish  | 2014/ Planning |
| Olantigh Weir | Improvements to fish passage | Great Stour (Wye-A2)GB107040019742 | **EA. From 2018 KSCP** |  | WFD – fish | 2014/ Planning  |
| Godmersham Estate | Re-wetting of floodplain | Great Stour (Wye-A2)GB107040019742 | **KSCP,** Godmersham Estate, EA, Stour Fisheries |  | WFD - biodiversity  | 2017/ Proposal. Decision made not to take forward. |
| Bagham Mill | River restoration of Mill leat | Great Stour (Wye-A2)GB107040019742 | **KWT,** Stour Fisheries, EA |  | WFD - biodiversity  | 2016/ In progress |
| Chartham Paper Mill Lower Weir | Fish passage | Great Stour (Wye-A2)GB107040019742 | **KSCP,** EA |  | WFD – fish | 2014/ Planning. Programmed August/Sept 2018  |
| Volunteer litter picks | Volunteer litter picks from Hambrook to Kingsmead Field | Great Stour (A2-West Stourmouth)GB107040019743 | **FoR,** FoHM, FoKF, KSCP |  | WFD – Pollution | 2013/ Ongoing |
| Westgate Parks | HLF Parks for People 5 year project with river community initiatives, educational programmes and river enhancements | Great Stour (A2-West Stourmouth)GB107040019743 | **CCC,** KSCP, FoWPks, EA | 1 million | People engaged | 2013/ In progress |
| Naturalising Canterbury | River restoration projects through the centre of Canterbury | Great Stour (A2-West Stourmouth)GB107040019743 | **KSCP**, EA, CCC, FoR, FoKF |  | WFD – Biodiversity | 2015/ In progress. Most completed 2017. |
| Abbotts Mill Sluice | Fish passage improvements | Great Stour (A2-West Stourmouth)GB107040019743 | **KSCP,** EA, CCC, FoR |  | WFD-fish | 2015/ Planning |
| Canterbury Riverside Strategy | Access and interpretive projects through riverside in Canterbury | Great Stour (A2-West Stourmouth)GB107040019743 | **CCC**, FoR, KSCP  |  | Recreation/amenity | 2013/ In Progress |
| Canterbury Fish Passage  | Understanding of current fish passage in Canterbury – inc. Deans Mill, Barton Mill | Great Stour (A2-West Stourmouth)GB107040019743 | **KSCP,** EA, CCC |  | WFD-fish | 2017/ Proposal |
| Habitat creation Grove Ferry/Plucks Gutter  | Faggoting to create reedbed area | Great Stour (A2-West Stourmouth)GB107040019743 | **EA** |  | WFD-Biodiversity | 2017/ Planning |
| Lampen Stream improvements | Measures to reduce cattle poaching  | Lampen StreamGB107040019790 | **KSCP**, EA, IDB, NE |  | WFD – Biodiversity | 2013/ Planning,  |
| Lampen Stream Walk over survey | Require update on brief survey done in 2012 | Lampen StreamGB107040019790 | **KSCP**, EA, IDB, NE | (£2500) | WFD | 2018/ Planning |
| Whitehall Dyke removal of concrete channel | Removal / modification of concrete channels  | Whitehall DykeGB107040019560 | **KSCP**, EA, Highways Agency | (£50,000) | WFD - Biodiversity | 2014/ Proposal, no funds |
| Whitehall Dyke sewage treatment works | Investigate and address private sewage treatment works. | Whitehall DykeGB107040019560 | **EA** |  | WFD – Pollution | 2018  |
| Nailbourne/Little Stour Low Flows | Improve abstraction regime to alleviate low flows.River enhancementsAugmentationFeasibility of removing structuresCSF | Nailbourne & Little StourGB107040019590 | **Water Co’s – lead Southern Water,** Little Stour & Nailbourne River Mgt Grp, EA |  | WFD – Water scarcity | 2015 Planning |
| Seaton Mill Fish Passage | Improve fish passage | Nailbourne & Little StourGB107040019590 | **KSCP**, EA |  | WFD – Fish | 2017/ Planning |
| West Stourmouth Pumping Station | Improve fish passage | Nailbourne & Little StourGB107040019590 | **EA** | £100,000s | WFD – Fish | 2015/ Planning |
| River Wingham Habitat Enhancements | Improvements to channel habitat/morphology and reduction of poaching | River Wingham & Little StourGB107040019570 | **KSCP,** EA |  | WFD- biodiversity | 2014/ In progress, some works completed 2017 |
| Dambridge WwTW  | NEP5 (6SO000127) investigations; Chemicals - effluent screening for current priority hazardous substances, priority substances and specific pollutants. | River Wingham & Little StourGB107040019570 | **SW,** EA |  | WFD- pollution | 2020/ Programmed |
| Weir removal | Below Wingham village | River Wingham & Little StourGB107040019570 | **EA** |  | WFD | 2017 |
| Richborough Sluice | Habitat and drainage improvements | Ash LevelsGB107040019600 | **EA,** IDB |  |  |  |
| Fish friendly pumps | On Minster/Monkton Marshes | Ash LevelsGB107040019600 | **IDB** |  | WFD-fish | 2017 |
| SE Water proposed reservoir -opportunities for channel improvements | SE Water Reservoir | Sarre Penn, South Chislet Marshes & Monkton Minster MarshGB107040019620 |  |  | WFD |  |
| Lydden Valley and Sandwich | Large scale wetland creation and work on fish passage on North/South Stream  | North South Streams Lydden ValleyGB107040019550 | **RSPB,** KWT, KSCP, SBBO, EA, IDB | WEG | WFDBiodiversity | April 2018 on joint working proposal May Funding application |
| Fish improvement programme | Fish passage programme'. Outcome: All physical obstructions identified and prioritised. 25 obstructions addressed in the first plan. | North South Streams Lydden ValleyGB107040019550 | **EA** |  | WFD | 2014 |
| Walkover Survey | Walkover Survey | North South Streams Lydden ValleyGB107040019550 | KSCP |  | WFD | 2018/ Planning |
|  |  | North South Streams EastryGB107040019730 |  |  |  |  |
| Long Rock access improvements  | Changes to footpath and RoW and community consultation re access to benefit biodiversity | Swalecliffe BrookGB107040019630 | **CCC**, KSCP, NE | £10,000 | Recreation, Amenity, Biodiversity | 2010 Proposal |
| Habitat Improvements | Walkover with EA in 2016 resulting in projects with regard to high flood risk. 4 discrete habitat enhancements. | River Dour Kearsney To DoverGB107040073310 | **SERT,** EA | (£35,000)EA WFD GiA | WFD – fish & morphology | 2016 Proposal |
| Urban Diffuse Pollution at Place Park (Police St Outfall) | Outfall discharges large quantities of urban runoff during rainfall events. Anicdotal evidence suggests that this run-off contains a large sediment load that is likely to be contaminated with heavy metals and oils. The outfall discharges into the only reach available to migratory sea trout (due to the Halfords weir barrier to fish) and there is a well established link between sediment inputs and reduced ingravel survival of salmonoid eggs/larvae  | River Dour Kearsney To DoverGB107040073310 | **SERT**, EA | (£60,000)Coastal Communities Lottery Fund | WFD – fish | 2016 Funding application |
| Urban Diffuse Pollution at Place Park (College Outfall) | As above | River Dour Kearsney To DoverGB107040073310 | **SERT,** EA | (£60,000)Coastal Communities Lottery Fund | WFD - fish | 2016 Funding application |
| Halfords Fish Weir Pass | Major barrier and the lowest thus limits passage for sea trout. Eel passage addressed in 2015/16. A 7m Alaskan fish pass is being held by SERT for this project. EA support the use of the fish pass.  | River Dour Kearsney To DoverGB107040073310 | **SERT,** EA | (£60,000)£30,000 fish pass secure.Landfill tax app. for £30,000 | WFD -fish | 2016 Funding application |
| Our Finest Dour | HLF application for Community based scheme based on the river | River Dour Kearsney To DoverGB107040073310 | **WCCP,** Dour Conservation Group,DDC, EA, Affinity Water | £100,000 | People engaged | Funding application May 2018 |
| Kearsney Park | Changes to structures | River Dour UpperGB107040019490 | **Kearsney Park HLF**, **EA,** DDC |  | WFD-fish | 2017 |
| Alkham Rd Weir | Removal of weir | River Dour UpperGB107040019490 | **EA** |  | WFD-fish |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |